**Meeting Minutes Sprint 3 Meeting 2**

**FC-soen341projectW2024**  
**Date:** March 14, 2024  
**Duration:** 1 hour  
**Meeting Mode:** Online

**Members Present:**

* Atai
* Michael Shokralla
* Mamadou
* Idris
* Lina Taalba
* Shanvin Luo

**Online PM**

**Meeting Agenda**

* Progress Check on Sprint 3: Reviewed the current status of Sprint 3 and discussing the progress made by the team.

**Discussion Points**

* Atai's Update on "Find a Branch" Feature: Atai provides an overview of the progress made on implementing the "Find a Branch" feature, highlighting any challenges encountered, particularly regarding the integration of external APIs.
* Michael and Atai's Progress on Check-in Process: Michael and Atai present their advancements in developing the Check-in Process, emphasizing the user interface and user experience aspects of the feature.
* Idris and Lina's Report on Check-out Process Delays: Idris and Lina inform the team about delays in the implementation of the Check-out Process, attributing them to issues related to the database.
* Shanvin's Discussion on CI Pipeline Updates and Testing Strategy: Shanvin discusses updates made to the Continuous Integration (CI) pipeline and proposes a strategy for testing the developed features.
* Shanvin's Update on Activity Diagram: Shanvin shares updates on the activity diagram, possibly highlighting any revisions or additions made since the previous discussion.

**Next Steps:**

* Resolve API and Database Issues: The team prioritizes resolving the challenges related to API integration and database issues to ensure smooth progress in Sprint 3.
* Begin Drafting Unit Tests: The team plans to start drafting unit tests for the sections of features that have been completed, aiming to ensure their functionality and reliability.
* Schedule Mid-Sprint Review: A mid-sprint review is proposed to gather additional feedback on the progress made so far and to make any necessary adjustments to the project plan.
* Shanvin and Michael's Collaboration on Payment Options Implementation: Shanvin and Michael are tasked with collaborating on the implementation of payment options, deposits, refunds, and payments within the system.

**Adjourned at 10pm**